## Project Overview

Project Name: Personal Finance Web Application

Brief Description and Purpose:
 My project is a personal finance website that includes a working budget calculator and informational pages about savings, debt, and basic money concepts. The focus is on creating a simple but functional tool that allows users to enter their income and expenses and see their financial breakdown clearly.

Target Users:
 The target users are students and young adults who want a straightforward way to understand their monthly spending and learn basic financial habits.

## Current Project Status

### What Is Implemented and Working

The main feature that is complete and working is the Budget Calculator. Users can enter their monthly income and several types of expenses. When they click the calculate button, the site:

- Adds up all expenses

- Shows total expenses

- Calculates how much money is left over

- Displays what percentage of income each expense uses

- Shows a warning message if expenses are higher than income

The site also includes working navigation that allows users to switch between sections without leaving the page.

There are additional pages for Savings, Debt, and Learning. These pages currently provide written explanations about financial topics.

### What Is Partially Implemented

The Savings and Debt sections are currently informational only. They explain financial ideas but do not yet include interactive calculators. I plan to expand these sections with tools similar to the budget calculator.

The project is currently organized in a single HTML file that includes the styling and JavaScript. In the future, I may separate these into different files for better organization.

### What Is Not Started Yet

- An interactive savings goal calculator

- A debt payoff comparison tool

- Data storage or saving user input

## What Has Gone Well

One part that went well was building the budget calculation logic. After planning the inputs and expected results, I was able to successfully write the code to calculate totals and percentages. Seeing the results update correctly when I tested different numbers was encouraging.

The navigation system also worked smoothly. I was able to create a function that shows one section at a time when a link is clicked.

## Challenges and Problem Solving

One challenge I faced was handling situations where the user leaves fields blank or enters invalid numbers. At first, the calculations would not work correctly in those cases. I solved this by adding checks to make sure income is entered and by treating empty expense fields as zero.

Another challenge was rebuilding the expense breakdown table each time the user clicks calculate. I needed to make sure old results were cleared before new ones were shown. After testing and adjusting the logic, I was able to fix this issue

## Next Steps

Before the next progress checkpoint, I plan to:

- Add a working savings goal calculator

- Add a simple debt payoff comparison tool

- Improve input validation and feedback messages

- Possibly organize the code into separate files for HTML, CSS, and JavaScript

## Generative AI Use

AI was used as a learning tool throughout the project. I used it to better understand certain JavaScript concepts, such as:

- How to calculate percentages based on user input

- How to update results after clicking a button

- How to show or hide content when navigating between sections

AI also helped generate some starting code for parts of the project, especially for structuring the budget calculation and navigation logic.